Workstream 1

Salesforce and General Integrations  —  Agentic Quote Accelerator

Integration plan prepared for Google Cloud partnership review

| Owner | Date | Version | Status |
| --- | --- | --- | --- |
| Pushparagam Thamotharan | [ DD MMM YYYY ] | v0.1 — Draft for Google review | In Progress |

Purpose of this document.  This document outlines Agivant’s integration plan for Workstream 1 — Salesforce and general integrations — covering the Agentic Quote Accelerator. It is intended to align Agivant and Google Cloud on scope, target marketplace agents, integration approach, asks from Google, and sequence of work for the agreed 90-day MVP sprint.

# 1.  Workstream Scope and Solution

## 1.1  Scope

This workstream covers the integration of Agivant’s Agentic Quote Accelerator with Salesforce — both Salesforce CPQ and Salesforce Revenue Cloud — and with general enterprise systems via the Google Cloud Marketplace, using the Agent-to-Agent (A2A) protocol.

Explicitly out of scope for Workstream 1: Oracle CPQ and Oracle E-Business Suite integration (covered in Workstream 2 — Oracle), and IT Service Management integrations such as ServiceNow Now Assist or Dynatrace (covered in Workstream 3 — IT Support).

[ Owner to add any additional scope boundaries specific to the engagement ]

## 1.2  Solution — Agentic Quote Accelerator

The Agentic Quote Accelerator is an autonomous multi-agent suite that supports the enterprise quoting lifecycle: product discovery, configuration, pricing, approvals, and proposal generation. The solution is GCP-native, built on Google ADK with the Gemini Enterprise Agent Platform, and integrates with downstream CPQ systems via the Model Context Protocol (MCP). Reference business outcomes include 60% faster quote cycle and 2–5% order value uplift, as presented in the May 13 review.

The accelerator deploys 7 specialised agents across the quoting lifecycle:

| Agent | Role |
| --- | --- |
| Deal Manager | Orchestration agent — coordinates the workflow and invokes specialist agents based on incoming requests. |
| Requirement Parser | Extracts structured requirements from inbound RFQs, transcripts, and emails. |
| Catalog Scout | Performs semantic product discovery — retrieves matching SKUs, bundles, and recommendations from large catalogs. |
| Quote Builder | Generates quotes from products, pricing, discounts, quantities, accounts, and opportunity context. |
| Quote Updater | Updates existing quotes when pricing, product, or customer requirements change. |
| Solution Advisor | Enables guided selling with contextual recommendations and solution mapping. |
| Recommendation Engine | Surfaces upsell, cross-sell, and bundle recommendations during quote creation. (Recommendation capabilities are fully enabled by the Catalog Scout's semantic catalog matching. Upsell and cross-sell intelligence surfaces relevant items by matching customer requirements with highly correlated catalog product associations.) |

# 2.  Target Marketplace Agents

Per Schneider Larbi’s guidance in the May 20 meeting, this workstream targets 3 to 4 marketplace agents — selected for functional fit and quality of A2A integration, not for breadth. Below are the two confirmed targets, with one to two additional candidates to be identified by the Agivant team in collaboration with Google.

## 2.1  Confirmed targets

| Marketplace Agent | Function | Paired with our agent | Status |
| --- | --- | --- | --- |
| Agentforce Sales | CRM-aware guided selling, opportunity intelligence, customer context retrieval, and sales workflow enrichment. | Deal Manager, Solution Advisor | Confirmed — licensing path being worked through Schneider Larbi. |
| Base64 Document Intelligence Platform | Multimodal enterprise intake — processes call recordings, transcripts, email attachments, scanned RFQs, screenshots, procurement documents, and voice inputs. | Requirement Parser | Confirmed — sandbox access needed. |

## 2.2  Additional candidates to evaluate

Two further candidates to be identified by the Agivant team and discussed with Google. Selection criteria: A2A-compliant interface (or near-term roadmap to A2A), demonstrable enhancement to a specific touchpoint in the 7-agent workflow, and feasibility of click-based configuration.

[ Owner to add 1–2 additional candidates with rationale — name, function, agent paired with, and current A2A status. Suggested categories to explore: pricing intelligence, sales intelligence, contract management ]

# 3.  Integration Architecture and Touchpoints

## 3.1  Architecture approach

The Agentic Quote Accelerator is positioned as a sidecar to existing CPQ systems — augmenting rather than replacing them. Our agents are hosted on Cloud Run (Agent Runtime) which is managed by Gemini Enterprise Agent platform and orchestrated through the Google Agent Development Kit (ADK), with the Gemini Enterprise Agent Platform as the agent runtime. External marketplace agents are reached via the A2A protocol, with MCP servers on Cloud Run handling direct CPQ API integrations where A2A is not yet available.

Important technical note.  Salesforce is not currently MCP-compliant. As confirmed in the May 20 meeting, the agreed workaround is to use existing Salesforce MCP servers to bridge our agents to Salesforce APIs. This is a known constraint and does not block the workstream — the longer-term path is to migrate to native MCP support once Salesforce makes it available.

[ Owner to insert a single high-level architecture diagram showing: our 7 agents on Cloud Run, the A2A protocol layer (Agent Gateway / Identity / Registry), the Salesforce MCP server workaround, and the marketplace agents on the Google side. One diagram, no deep technical detail ]

## 3.2  Integration Touchpoints and Security Architecture

The following architectural points detail how our multi-agent Quoting Accelerator exchanges data, secures transactions, and orchestrates workflows:

• Data Ingestion (Intake): Call transcripts, emails, scanned RFQs, and screenshots are processed via the Requirement Parser. Custom high-fidelity extractors (leveraging pdfplumber, openpyxl, and python-docx) parse the documents at the backend (/api/upload endpoint) and convert them to structured text. A refined requirements package is transmitted to the Deal Manager coordinator via secure WebSockets.

• Product Discovery and Attribute Classification: The Catalog Scout queries live product items using Salesforce Connect REST APIs (connect/pcm/products), combining keyword search with Picklist attribute filters (using check_field_values tool). The Quote Architect resolves standard Pricebook entries (resolve_pricebook_entries) to retrieve active PricebookEntry IDs, list prices, and unit prices before quote creation.

• Transactional Quote Execution: The Quote Architect compiles complete configurations into a Salesforce CPQ Quote Graph payload. It submits this transaction via the connect sales transaction placing API (/services/data/v65.0/connect/rev/sales-transaction/actions/place) to generate a validated Quote and Quote Line Items in a single transaction. Subsequent modifications are handled securely by the Quote Updater.

• Authentication and Security: Authentication is managed via secure OAuth 2.0 Web Server Flow / JWT Bearer Flow against the Salesforce Connected App. Token storage is cached at the backend layer (auth.json), and all REST/WebSocket transmissions are encrypted in transit via TLS 1.3.

• API Integration Gateway: The FastAPI backend serves as the secure Orchestration and API Integration Gateway, handling WebSockets and routing calls. In enterprise production, this gateway is placed behind Apigee API Gateway or Google Cloud API Gateway to implement rate-limiting, request auditing, and enterprise IAM controls.

The following touchpoints describe how each of our agents interacts with the selected marketplace agents during the quoting workflow.

| Touchpoint | Purpose |
| --- | --- |
| Deal Manager , Solution Advisor → Agentforce Sales | Retrieves customer account details, opportunity context, and guided selling intelligence before quote creation and opportunity insights to recommend relevant products, bundles, and contextual solutions. |
| Requirement Parser → Base64 Document Intelligence | Sends transcripts, emails, scanned RFQs, screenshots, and voice inputs for multimodal extraction into structured requirements. |

[ Owner to add touchpoints for the additional candidate agents identified in Section 2.2 ]

# 4.  What We Need From Google

The following items are required from Google to progress the integration. Items 1 and 2 are blockers for the next phase of integration work. Items 3 to 5 are required during the sprint.

| # | Ask | Google owner | Priority |
| --- | --- | --- | --- |
| 1 | Gemini developer environment provisioned for Agivant to host and test accelerator solutions. | Schneider Larbi | Blocker |
| 2 | AgentCard registry and routing address access for Agentforce Sales and Base64 Document Intelligence Platform. | Schneider Larbi | Blocker |
| 3 | Sandbox / testing access to confirmed marketplace agents to validate integration touchpoints. | Schneider Larbi + Agent owners | High |
| 4 | Salesforce agent licensing path confirmation for A2A integration testing. | Schneider Larbi | High |
| 5 | Marketplace listing process: end-to-end ISV intake, technical / legal / compliance checklist, and named listing intake owner. | [ Marketplace SPOC — TBC ] | Medium |

# 5.  Sequence of Work

The integration work follows a logical sequence in which each step unlocks the next. No fixed dates are committed here; the underlying commitment is to deliver the first MVP within the agreed 90-day sprint.

| # | Step | What this enables |
| --- | --- | --- |
| 1 | Register accelerator on Gemini Enterprise Agent Platform | Makes the Agentic Quote Accelerator discoverable and interactive within the Google Cloud ecosystem. |
| 2 | Receive Gemini developer environment and AgentCard access | Unlocks the technical foundation needed to begin integration testing with marketplace agents. |
| 3 | Integrate and validate marketplace agent pairings | Test the agent touchpoints from Section 3.2; confirm functional fit; identify gaps requiring Google’s further guidance. |
| 4 | Build A2A demo and progress marketplace listing | Demonstrate end-to-end A2A integration; complete the ISV listing intake; move toward published marketplace listing. |

# 6.  Open Questions and Risks

## 6.1  Open questions for Google

- Salesforce MCP roadmap:  Is there visibility into when Salesforce will be MCP-compliant natively, so we can plan our transition away from the existing-MCP-server workaround?

- AgentCard availability:  When will AgentCards for Agentforce Sales and Base64 be available so our orchestration agent can delegate tasks to them?

- Licensing constraints:  Are there licensing or rate-limit constraints on Agentforce Sales for A2A testing that we need to plan around?

- Click-based configuration:  Per Schneider’s guidance, what reference patterns exist on Google Cloud for click-based agent-to-agent configuration that we should adopt?

Multilingual A2A Context Propagation:  How does the Google A2A protocol handle session locale propagation natively? Since our Quoting Accelerator fully supports localized English, Spanish, and Chinese interfaces, should we pass language preferences in custom metadata parameters in A2A calls to ensure paired marketplace agents (like Agentforce Sales) respond natively in the consumer's chosen language?

Base64 Sandbox Provisioning:  When will sandbox access and API credentials be provisioned for the Base64 Document Intelligence Platform so we can validate real-world document extraction and attribute mapping with our Requirement Parser agent?

## 6.2  Known risks

- Dependency on Google-provisioned environment:  Integration testing cannot begin until the Gemini developer environment is provisioned. Mitigation: track weekly with Schneider Larbi; escalate if delayed beyond the first checkpoint.

- Salesforce MCP workaround:  The existing-MCP-server bridge is a known interim solution. Mitigation: design with abstraction so migration to native MCP requires minimal rework once Salesforce supports it.

- Marketplace listing readiness:  The ISV listing process is not yet fully understood by the Agivant team. Mitigation: include marketplace intake owner identification in early sprint activities (Section 4, item 5).

[ Owner to add any additional risks specific to this workstream ]